ResolveAI

As-Built Architecture

SkyNova Airlines AI Travel Support Desk — for team review

This is the as-built record of the system actually shipped across Epics 0-10 — written by reading the real code (app/, eval/, tests/), not by updating the proposal. 01_Architecture_and_Design.md is left untouched as the original pre-build design, for anyone who wants to compare intent against outcome. Use this doc to brief another team on what's actually running.

Sources: app/agents/{tools,policy_agent,risk_agent,triage_orchestrator,session}.py, app/guardrails/caps.py, app/mcp_server/server.py, app/store/case_store.py, and CLAUDE.md's per-epic Build status notes (cross-checked against the code, not taken on faith).

# 0. Summary of deviations from the original design

| Area | Original design | As-built | Why |
| --- | --- | --- | --- |
| Assistant Agent structure | Implied a multi-step extraction -> response loop | One ADK LlmAgent with output_schema + tools together | google-adk>=2.5 supports both at once; keeps the per-turn loop as one agent's reasoning instead of a chain |
| Policy Agent & Risk Agent | Described generically as “specialists” | Both are pure, dependency-free Python — no LLM call. Only the Intent Agent is a real model call | Keeps the verdict category traceable to a rule table, never vibes (non-negotiable); mock booking timestamps don't support real cutoff arithmetic; fully unit-testable offline |
| open_case tool contract | Opens a case; Orchestrator invoked as a separate step | Runs the Orchestrator synchronously inside the same call and returns the verdict | Avoids a second tool call the model would have to remember to invoke with re-supplied structured fields |
| Assistant wall-clock cap | 12s default | 35s (app/guardrails/caps.py:43) | 12s was smaller than the Orchestrator's own 20s cap invoked synchronously inside it — any decision-flow turn was guaranteed to trip the outer cap before the Orchestrator could finish |
| MCP tool count | 6 tools | 7 tools (+ list_cases) | The Reviewer Queue needed to list/filter cases; per “never a second implementation of booking/case logic” it became an MCP tool |
| Case schema | Original §4.2 shape | + summary (required) · justification.human_actions[] (additive) | create_case's required summary arg had nowhere to live; reviewer actions needed an audit trail alongside the AI's original justification, not overwriting it |
| Verdict rule table | 3 generic rows (clause grants claim / team-executable / ambiguous or high-value) | Keyed on issue_type + booking status/fare_class + phrasing regexes, then an abuse-flag override, then a retrieval-confidence override | See §3.3 — more granular than the original sketch, but still fully deterministic |
| Deployment build | Plain gcloud builds submit --tag | cloudbuild.yaml + BuildKit --mount=type=secret | The plain form has no way to inject a build secret; GEMINI_API_KEY must reach the RAG build step without landing in an image layer |
| Cloud Build service account | Legacy <project>@cloudbuild.gserviceaccount.com | Default compute SA (<project-number>-compute@developer.gserviceaccount.com) | Current GCP default for new projects, not the legacy account the deployment doc assumed |
| Live URL | Documented working as of Epic 9 | Currently returns HTTP 404 | Not redeployed/diagnosed this session (no access to the GCP project from this environment) |

# 1. Design goals & non-negotiables — status

All five hold, with the evidence that backs each one:

| Goal | Status |
| --- | --- |
| Never fabricate a policy fact | Enforced in code: app/guardrails/hallucination_check.py checks every numeric claim in a reply against the turn's retrieved chunks, regenerates once, then escalates on a second failure. Verified live in the annotated transcripts. |
| One shared Booking & Case system | Still true, and stronger than originally scoped — the UI became a third MCP client (via list_cases) rather than reading data/cases.json directly. |
| Multi-turn coherence | app/agents/session.py session state (pnr_in_focus, last_leg, open_case_ids, turn_history) — covered by tests/test_assistant_agent.py's coreference test. |
| Explainable verdicts | justification.policy_clause + signals always populated by run_triage, never null on a real verdict. |
| Guardrails trip to escalation, never a dead end | True by construction — but a cap trip can occasionally leave two cases open for one turn, a real edge case in how this guardrail is wired, not a violation of the guarantee itself (see §8, item 2). |

# 2. System context

Structurally unchanged from the original diagram — still one Gradio app, one Assistant Agent, one Orchestrator with three specialists, one MCP server, one Chroma store. The only structural addition is the UI as a third MCP client (via list_cases).

System context (text rendering of the Mermaid diagram in the .md source)

Traveler ──chat──> Gradio Web App <──queue view── Reviewer / Human Agent │ \ │ \── list_cases ──> MCP Server ▼ Assistant Agent (ADK LlmAgent) │search_policy │get_booking / open_case ▼ ▼ Chroma vector store MCP Booking & Case Server ──> Bookings + Cases store ▲ ▲ │ │ verdict + justification KB + Fare/Policy docs Triage Orchestrator │ │ │ Intent Agent Policy Agent Risk Agent (LLM) (pure Python+RAG) (pure Python)

# 3. Components — as-built

## 3.1 Traveler Chat UI + Reviewer Queue UI

Matches the original design: one gr.Blocks app, two gr.Tabs, one process-wide Backend. A case opened in chat is visible in the Reviewer Queue on its next refresh, no restart. Built against gradio==6.24.0 (repo's requirements.txt pins >=5.0.0; 6.x's messages-dict Chatbot format and Dataframe's row_count API both needed adjusting for).

## 3.2 Assistant Agent (ADK)

One LlmAgent, not a ReAct chain of separate agents — output_schema and tools are used together in the same agent (tools during the thought loop, structure enforced on the final turn output). Four tools, matching the original design's names exactly:

| Tool | As-built signature | Notes |
| --- | --- | --- |
| search_policy | search_policy(query, fare_class, doc_type) | same as designed |
| get_booking | get_booking(pnr) | same as designed |
| open_case | open_case(pnr, issue_type, summary, traveler_message) | +traveler_message — the verbatim traveler text, needed by the Orchestrator's specialists (sarcasm/abuse phrasing, dossier quote) |
| get_status | get_status(case_id) | same as designed |

`open_case` is the real deviation: it opens the case and runs the full Triage Orchestrator synchronously in the same call, returning {case_id, verdict, assigned_team, policy_clause, policy_text, reasoning}. The model is instructed to relay exactly what comes back, not decide anything itself — this keeps “the LLM never freelances the verdict category” true without a second tool call.

Guardrails: input validation + PII redaction before any logging, a 4-tool-call cap and a 35s wall-clock cap (raised from the original 12s — see §0), anti-hallucination check after every turn.

## 3.3 Triage Orchestrator — the real rule table

Per-turn sequence, from triage_orchestrator.py::_run_triage_inner:

Orchestrator sequence (text rendering of the Mermaid diagram in the .md source)

Assistant Agent (open_case) │ run_triage(case, traveler_text) ▼ Orchestrator ──get_booking(pnr)──> MCP │ score_risk(booking) [pure fn — no I/O] │ ├──parallel (asyncio.gather, both do I/O)──┐ │ classify(text, issue_type) │ evaluate_policy_signal + │ [Intent Agent — LLM] │ search_policy [Policy Agent] └───────────────────────────────────────────┘ │ │ if Intent confidently reclassifies (conf>=0.6, not abuse_signal): │ re-run Policy Agent on the new issue_type ▼ decide_verdict(policy_result, risk_signal, abuse_flag) │ ▼ update_case(verdict, justification) + assign_team / escalate ──> MCP │ ▼ verdict + justification + dossier (if escalated) ──> back to Assistant Agent

Risk is a pure function (no I/O, so no need to run it concurrently); Intent and Policy both do I/O (an LLM call and a RAG search respectively) and run via asyncio.gather.

`decide_verdict` — the actual deterministic core (triage_orchestrator.py:53):

abuse_flag and policy category != "escalate" -> escalate, team = policy team or "Refunds" policy category == "auto" -> auto_resolve, no team policy category == "route" -> route, team = policy team else (policy category == "escalate") -> escalate, team = policy team or "Refunds"

`policy category` comes from `evaluate_policy_signal` (policy_agent.py:71), a pure function keyed on issue_type + booking status/fare_class + phrasing regexes — not the original design's abstract “clause clearly grants / ambiguous / >₹15,000” test. In order of precedence per issue type:

special_assistance → always escalate (medical clearance can't be auto-decided)

baggage_claim → always route to Baggage

delay_compensation → airline-caused cancellation or weather/force-majeure → route (Rebooking, no cash); ≥180min → route (Refunds, full refund/rebook/110% credit); ≥120min → auto (₹500 voucher only); else auto (nothing)

change → airline-caused cancellation → route (Rebooking); else → route (Rebooking, standard fee logic)

refund / abuse_signal → airline-caused cancellation → route; no-show → auto (taxes only); “booked N hours/minutes ago” phrasing → route (24h free-cancel rule); Saver → escalate (non-refundable dispute); Flex → route (minus ₹1,500 fee); Business → route (full refund); unknown fare → escalate

anything else → escalate (no deterministic rule)

Then two overrides, both absent from the original sketch:

Abuse override (risk_agent.py): return_to_order_ratio >= 0.5 alone sets abuse_flag (calibrated against the golden set). Abuse forces escalate regardless of the policy category, unless the category was already escalate.

Grounding-confidence override (policy_agent.py::run_policy_agent): if search_policy returns nothing, or the top hit's score is below RETRIEVAL_MIN_SCORE = 0.5, the category is forced to escalate regardless of what the phrasing rules said — the verdict is never issued on a weak or missing citation.

## 3.4 Booking & Case System (MCP server)

7 tools, not 6 — list_cases() was added for the Reviewer Queue (no filter arg was actually needed; it returns the full case list and the UI filters client-side). Otherwise matches the original contract exactly: get_booking, create_case, update_case, assign_team, escalate, get_status.

## 3.5 RAG pipeline

Matches the design: single Chroma collection (resolveai_policy, cosine space) rather than two, doc_type/fare_class metadata filters. One addition: search_policy filters fare_class as “this fare OR fare-agnostic” ($or), not strict equality, so a Saver-specific question still surfaces general policy docs that don't declare a fare class.

## 3.6 Guardrails layer

Matches the design with the cap values corrected (§0) and one added behavior: on a cap trip or hallucination-check failure, the fallback always opens a fresh guardrail-escalation case rather than checking whether the turn's own open_case call already committed one — this is the root cause of the duplicate-case issue in §8, item 2.

# 4. Data model — as-built

## 4.1 Booking

Unchanged from the design — static data/bookings.json, read-only.

## 4.2 Case

Original schema plus:

summary: string — now required by create_case (had nowhere to live in the original example JSON).

justification.human_actions: [{action, note, actor, at}] — appended, not overwritten, by every reviewer action (approve/deny/reassign/resolve). The AI's original policy_clause/policy_text/signals/reasoning stay intact alongside every human override, in the same dict.

## 4.3 Session / conversation state

Unchanged from the design: conversation_id, pnr_in_focus, passenger_in_focus, last_leg, open_case_ids[], turn_history[] (capped at 6 entries), last_intent.

# 5. Sequence flows — as-built

5.1–5.5 (grounded Q&A, multi-turn coreference, clarify-on-ambiguity, auto-resolve, escalate) all match the original design's shape. One flow the original didn't anticipate:

## 5.6 Guardrail escalation (cap trip or hallucination-check failure)

Assistant loop exceeds 35s wall-clock, or the Orchestrator exceeds 20s, or a reply's numeric claim fails to verify twice → session.py::_escalate_turn / triage_orchestrator.py's timeout handler opens a fresh guardrail-escalation case (policy_clause: "guardrail/human_review_required") and returns a plain “I've opened a case for a specialist to review” reply — never an error screen. See the annotated transcripts doc for a real captured instance, and §8 item 2 for the known duplicate-case edge case in this flow.

# 6. Non-functional requirements — verified status

| Requirement | Target | As-built evidence |
| --- | --- | --- |
| Latency | grounded Q&A <4s p50, triage <10s p50 | Real smoke-test durations: E01 (grounded) 9.51s, E05 (decision, pre-cap-fix) 12.06s — both over target on the free-tier key's real network latency; not re-measured post-cap-fix or under load |
| Consistency | case state is single source of truth for both UI views | True by construction — both tabs read/write through the same Backend/MCP path, confirmed live (refresh_table picks up chat-tab-created cases with no restart) |
| Auditability | verdict changes are appended, not overwritten | True for human actions (justification.human_actions); the AI's own initial verdict write is still a single update_case overwrite, matching the original Case schema's one-justification-dict shape, not an append-only history |
| Statelessness of compute | container holds no durable state; Chroma rebuilt at cold start | True for Cloud Run: Chroma index is pre-baked into the image at build time (not rebuilt at cold start — an optimization beyond the original design, ~4s for 43 chunks), Firestore holds case/session state in prod |

Offline test suite: 105 passed / 10 skipped as of Epic 9 (GEMINI_API_KEY/GOOGLE_API_KEY unset — skipped tests are the live-key-gated ones). Full 62-scenario live eval run has not been executed (eval/report.md still reflects a 2-scenario smoke test).

# 7. Tech stack — actual versions

Matches the original design's layer choices exactly (Gemini gemini-3.1-flash-lite + gemini-embedding-001, Google ADK, LangChain + Chroma, FastMCP, Gradio, Docker → Cloud Run, Firestore in prod). One pin worth knowing: gradio==6.24.0 is what's actually installed and built against, ahead of the repo's >=5.0.0 floor in requirements.txt — 6.x's breaking Chatbot/Dataframe API changes are what the UI code is written against, not 5.x.

# 8. Known issues / open risks

Wall-clock cap sizing — fixed (12s → 35s) but not re-verified live after the fix. See the failure analysis doc, item 1.

Duplicate-case race on a cap trip — known, not fixed. See the failure analysis doc, item 2.

Golden eval set gap (E17) — a data-authoring gap in eval_scenarios.json, not a code bug. See the failure analysis doc, item 3.

Live Cloud Run URL is down — returns HTTP 404 as of this session; not diagnosed or redeployed (no access to the GCP project from this environment).

Full 62-scenario eval run has never been executed — eval/report.md/results.json reflect only a 2-scenario smoke test; all six spec §9 metrics exist and work, but haven't been run at full scale.